INFT 5028 — Daily Scrum Notes Capstone Project for Business Intelligence and Analytics

Meeting

| Team | Alpha | Date | April 30, 2026 |
| --- | --- | --- | --- |
| Scribe | Pham, Thanh | Facilitator | Dolinger, Patrick |

| Attendees | Pham, Thanh ¦ Mwangi, Ann ¦ Okoro, Chukwuma ¦ Ayide, Juliana |
| --- | --- |

Standup — three questions per member

Each member answers: (1) What did I complete since the last scrum? (2) What am I working on today? (3) What is blocking me?

| Member | Completed since last scrum | Today's plan | Blockers |
| --- | --- | --- | --- |
| Thanh, Pham | Discussed and assigned PIC to present Checkpoint#1 Continuing to work with the team to finalize the data cleaning, build the star schema, QA, ready for presentation | Review Checkpoint#1 details before presentation, and make sure to commit data to GitHub QA role: Review all cleaning datasets, scripts/notebooks, and data dictionaries. Updated Project Charter, Update the README in GitHub, finish “Daily Scrum Notes.” | N/A |
| Mwangi, Ann | I uploaded all cleaned datasets in a compressed (ZIP) file, along with the data cleaning notebooks (IPYNB) for Population, Chronic Diseases, and Nova Scotia Health Management Zones. | Work alongside SQL Analyst_ Chuks to tidy our schema wireframe on draw.io and finalize of the data dictionary | N/A |
| Okoro, Chukwuma | Uploaded data cleaning notebooks (IPYNB) for education, life expectancy, hospitalization causes | Work with team members on our schema wireframe on draw.io and finalize of the data dictionary | N/A |
| Ayide, Juliana | I uploaded data for cleaning using python script on education and surgery. | Worked with all team members to finalize the data dictionary | N/A |

Blockers requiring instructor attention

Anything in the Blockers column above that the team cannot resolve internally — list it here so it carries over to the Thursday checkpoint.

Blocker 1: Blocker 2: Blocker 3:

Decisions & action items

| Decision / Action item | Owner | Due |
| --- | --- | --- |
| Project charter | Thanh | Apr 24 |
| Data acquisition: download, inspect raw file | Ann | Apr 24 |
| GitHub setup | Ann & Thanh | Apr 24 |
| Cleaned dataset: Clean nulls, duplicates, types | Chuks | Apr 29 |
| Data Dictionary: Document fields & definitions | Ann | Apr 29 |
| QA version control | Thanh/QA | Apr 29 |
| CHECKPOINT #1 | Team A | Apr 30 |

Submit at Thursday checkpoint as evidence of daily standups.